INFLUORA

Brand · Creator · Admin — Code-Verified Status

Priya (CTO)  |  14 July 2026  |  Method: direct source read, NO .md docs trusted

Rev. 2 — code re-verified 2026-07-14 by Tara (Operations & Reporting) from a direct source read.

# 0. TARA — CODE RE-VERIFICATION (REV. 2 · 2026-07-14)

Compiled by Tara from a fresh, direct read of the working tree — no .md docs trusted. Confirms the Brand/Creator/Admin findings below and records the deltas since the earlier pass. Figures are code-counted.

### Re-verified in source today (unchanged)

• Admin console is still NOT mounted: src/App.tsx has 43 <Route> entries and /admin still routes to the demo dashboard (admin-dashboard.tsx). The 8-screen admin-console router remains unmounted, so every real admin screen (incl. the 4 live ones) is still unreachable — Admin stays 38% usable.

• creator-meta-callback still has no <Route> — Meta/Instagram OAuth still cannot close. This remains the single highest-priority routing fix on the Creator side.

• Phantom admin API groups still have no backend controller: financeApi (revenue/payout/reconciliation/TDS), marketingApi, emailApi, errorApi, and admin escrow override — wiring any screen to these still 404s.

• Verticals hold: Brand 60% · Creator 55% · Admin 38% usable. The gap across all three is frontend reachability (routing + swapping mock pages to live hooks), not missing backend — backend/API layers remain strong (50–95%).

### Delta since the earlier pass (improved)

• A7-U1 usage-rights data-drop bug — FIXED. Migration V64__collaboration_usage_rights.sql persists collaborations.usage_rights (the field brands submit on a deal proposal). Structured rights model still gated on decision D3.

• Frontend typecheck is clean (npx tsc --noEmit = 0 errors, re-run live today) and VITE_API_MODE=live is now set in .env.local — remaining config gap is VITE_API_BASE_URL still on localhost:8080.

### Code-counted backend/frontend inventory (2026-07-14, live)

• Backend: 686 Java files — 62 @RestController/@Controller total (37 in the com.influora.web package), 107 @Service, 66 @Entity, 68 Flyway migrations (latest V64). Frontend: 385 TS/TSX files; 16 labeled "coming soon" surfaces; 17 frontend / 33 backend / 0 AI TODO-FIXME markers.

# Headline Percentages (code-verified)

| Vertical | Backend | API layer | FE built | FE live+reachable | Usable |
| --- | --- | --- | --- | --- | --- |
| BRAND | ~90% | ~85% | ~95% | ~55% | 60% |
| CREATOR | ~95% | ~90% | ~95% | ~50% | 55% |
| ADMIN | ~55% | ~50% | ~70% | ~10% | 38% |

Reading: Backend/API/FE-built are high everywhere — the code exists. The 'Usable' column is low because built code is either unrouted (no <Route>) or renders inline mock data. This is wiring debt, not missing features. Legend: green=live/done, yellow=mock/partial, blue=built-but-unreachable, red=missing/phantom.

# 1. BRAND — 60% usable

27 page files. 22 routed, 5 built-but-unrouted. Core daily-workflow pages (campaigns, campaign-detail, wallet, contracts, messages) are routed but render inline mock. Deal-room chat IS live (messages+deliverables wired via isApiLive gate).

| Page / Screen | Routed | Frontend | API facade | Backend |
| --- | --- | --- | --- | --- |
| brand-login / register / forgot | Routed | Live | auth | AuthController |
| brand-onboarding | Routed | Live | onboarding (15 calls) | OnboardingController |
| brand-dashboard | Routed | Mixed (9 mock refs) | dashboard | DashboardController |
| brand-campaigns (list) | Routed | MOCK (campaigns-list.tsx:168) | campaigns (unused) | CampaignController |
| brand-campaign-detail | Routed | MOCK (MOCK_CAMPAIGNS) | present, 11 gates | CampaignController |
| brand-new / edit / hype campaign | Routed | Live | campaigns.create/update | CampaignController |
| brand-discover | Routed | Live (isApiLive gate) | creators (20 calls) | CreatorController |
| brand-chat (Deal Room) | Routed | Live (msgs+deliverables) | messages/deliverables | Deal/Deliverable Ctrl |
| brand-meera (AI) | Routed | Live | meera SSE | MeeraController |
| brand-wallet | Routed | MOCK (29 refs, 0 api) | wallet facade EXISTS unused | WalletController |
| brand-contracts | Routed | MOCK (contracts-and-deliverables:107) | contracts | ContractController |
| brand-messages | Routed | MOCK (mockConversations) | messages | (via Deal) |
| brand-creator-profile | Routed | MOCK (4 refs) | creators | CreatorController |
| brand-settings | Routed | Thin (no persist) | — | — |
| brand-billing-settings | Routed | Live | billing | BillingController |
| brand-analytics | UNROUTED | Built (useCreatorMetrics) | analytics | AnalyticsController |
| brand-campaign-tracking | UNROUTED | Built (5 hooks) | tracking | CampaignTrackingController |
| brand-creator-analytics | UNROUTED | Built (demographics coming-soon) | analytics | CreatorAnalyticsController |
| brand-disputes | UNROUTED | Built (api wired) | brandDisputes | BrandDisputeController |
| brand-reviews | UNROUTED | Built (2 awaits) | brandReviews | BrandReviewController |
| brand-help | UNROUTED | STUB (TODO copy) | — | — |
| brand-deals / brand-pipeline | Redirect->chat | DEAD | — | — |

Brand fix: (1) route 5 orphans [analytics, tracking, creator-analytics, disputes, reviews]; (2) swap 5 mock pages to live [wallet, campaigns-list, campaign-detail, contracts, messages] — wallet needs the api import added, it currently has zero api calls; (3) write brand-help copy or drop it.

# 2. CREATOR — 55% usable

21 page files. Only 10 reachable (8 live + 2 mock). 9 built pages have NO route — including creator-meta-callback, so the Meta/Instagram OAuth return has nowhere to land. creator-coupons is also unrouted (an .md doc wrongly listed it as live+routed).

| Page / Screen | Routed | Frontend | API facade | Backend |
| --- | --- | --- | --- | --- |
| creator-login / register | Routed | Live | auth | AuthController |
| creator-onboarding | Routed | Live | onboarding | OnboardingController |
| creator-deals (deal room) | Routed | Live (mock fallback only) | deals | DealController |
| creator-chat | Routed | Live | messages/deliverables | Deal/Deliverable Ctrl |
| creator-portfolio-editor | Routed | Live | portfolio | PortfolioController |
| creator-portfolio-public | Routed | Live | portfolio public | PortfolioController |
| creator-wallet | Routed | MOCK (21 refs, 0 api) | wallet EXISTS unused | WalletController |
| creator-profile | Routed | MOCK (33 refs) | me/creatorProfile unused | MeCreatorProfileController |
| creator-settings | Routed | Thin (no persist) | — | MeCreatorProfileController |
| creator-inbox / active | Redirect->deals | DEAD | — | — |
| creator-meta-callback | UNROUTED | Built (BROKEN OAuth loop) | metaOAuth | MetaOAuthController |
| creator-coupons | UNROUTED | Built + wired | creatorCoupons | CreatorCouponController |
| creator-analytics | UNROUTED | Built (isApiLive gate) | analytics | CreatorAnalyticsController |
| creator-campaigns (browse) | UNROUTED | Built | creatorCampaigns | CreatorCampaignController |
| creator-campaign-detail | UNROUTED | Built | creatorCampaigns.apply | CreatorCampaignController |
| creator-disputes | UNROUTED | Built (3 gates) | creatorDisputes | CreatorDisputeController |
| creator-reviews | UNROUTED | Built (2 awaits) | creatorReviews | CreatorReviewController |
| creator-affiliate-earnings | UNROUTED | Shell over working BE | affiliate | CreatorAffiliateEarningController |
| creator-dashboard | UNROUTED | Built (live gate) | dashboard | DashboardController |

Creator fix (all cheap, all frontend): (1) route creator-meta-callback FIRST — highest priority, unblocks OAuth; (2) route coupons/analytics/campaigns/campaign-detail/disputes/reviews/dashboard/affiliate; (3) swap wallet+profile off mock to their existing hooks; (4) wire creator-settings to MeCreatorProfileController; (5) delete the 2 dead redirect files.

# 3. ADMIN — 38% usable

The modular admin console (src/pages/admin-console.tsx) now HAS a full 8-screen nested router — and 4 of those screens are already LIVE (an .md audit wrongly said the router was hardcoded and screens were mock). BUT the console is NOT mounted in App.tsx: /admin routes to the demo dashboard (admin-dashboard.tsx, demo-data only). So every real admin screen is currently unreachable.

| Page / Screen | Routed | Frontend | API facade | Backend |
| --- | --- | --- | --- | --- |
| /admin (mounted route) | Routed | DEMO (demo-data.ts only) | none | — |
| admin-console (8-screen router) | NOT MOUNTED | Built | — | — |
| PulseDashboard | via console (unmounted) | LIVE (endpoint ships) | usePulseData | AdminDashboardController |
| UsersPage (brand+creator list) | via console (unmounted) | LIVE (brand/creator list) | brandApi/creatorApi | AdminBrand/CreatorController |
| FeeControlPanel | via console (unmounted) | LIVE (useFeeConfig) | fee | PlatformFeeAdminController |
| FlagQueue (moderation) | via console (unmounted) | LIVE | moderation | AdminModerationController |
| TicketList (support) | via console (unmounted) | MOCK (hook TODO) | support | AdminSupportController |
| CampaignTable | via console (unmounted) | MOCK / read-only | campaign | AdminCampaignController |
| DisputesPage | via console (unmounted) | THIN (35 lines) | — | AdminDisputeController (status-only) |
| BillingPage | via console (unmounted) | THIN shell (coming soon) | — | AdminBillingController (compile-blocked) |
| admin-login | NOT ROUTED | Built | adminAuth | AdminAuthController |

### Admin — genuinely MISSING backend (phantom client stubs, no controller)

• financeApi — revenue dashboard, payout queue, reconciliation, TDS: NO controller (Finance/Payout/Reconcile = 0)

• escrowApi (admin override) — only /wallet/escrow txn endpoints exist, no admin override screen

• marketingApi — CAC/funnel/referral/reputation: NO controller

• emailApi — email system/templates: NO controller

• errorApi — error monitoring: NO controller, no capture AOP

• Real-time WebSocket — client stub only, zero WS backend

• Admin-user CRUD, Audit-log viewer UI, Approval-queue viewer UI — backends for last two exist, no frontend

Admin fix (Swapnil's minimum viable): mount admin-console in App.tsx behind an auth guard (unblocks 4 live screens instantly), wire TicketList's hook to live, extend AdminDisputeController to move escrow. Defer finance-beyond-fee / marketing / email / error / websocket until after first revenue.

# 4. Backend & API inventory (code-counted)

• 37 REST controllers in influora-api/web/. Brand: 9+ (Campaign, Contract, Deal, Escrow, Wallet, BrandDeliverable, BrandDispute, BrandReview, BrandPlatformFee). Creator: 13 (Creator, CreatorCampaign, CreatorCoupon, CreatorDeliverable, CreatorDispute, CreatorReview, CreatorPlatformFee, CreatorAffiliateEarning, CreatorAnalytics, MeCreatorProfile, MetaOAuth, Portfolio + AdminCreator). Admin: 12 (AdminAuth/Brand/Creator/Dashboard/Support/Moderation/Dispute/Billing, PlatformFeeAdmin, ApprovalWorkflow, AuditLog + shared).

• api.ts client facades confirmed: auth, campaigns, contracts, creators, creatorProfile, dashboard, deals, deliverables, me, messages, notifications, onboarding, payments, wallet, workspaces — plus vertical facades (brandDisputes, creatorDisputes, brandReviews, creatorReviews, creatorCoupons, metaOAuth, affiliate) used by the unrouted pages.

• Admin api-contracts.ts still declares 6 phantom groups with NO backend: emailApi, errorApi, escrowApi (admin), financeApi, marketingApi, moderationApi(partial). Wiring a screen to these 404s.

# 5. Bottom line

Brand 60%, Creator 55%, Admin 38% usable. Across all three, backend and API layers are strong (55-95%); the gap is frontend reachability. The single highest-ROI action is routing: mounting admin-console + registering ~16 orphaned brand/creator routes would lift all three verticals sharply with almost no new code. The only genuinely-missing builds are in Admin (finance-beyond-fee, marketing, email, error monitoring, websocket) — everything in Brand and Creator already exists and just needs wiring.